八字 AI Model

Phase 1: Encoder Pre-training

Detailed Task Breakdown | v1.0 | 2026

# 1. Overview

Phase 1 trains the natal and dynamic encoders in isolation on supervised bāzì calculation tasks before they are connected to the LLM. This critical pre-training phase gives the encoders grounded, semantically meaningful representations of chart structures.

Why Pre-train the Encoders?

The encoders are new, randomly-initialized neural networks that must learn to represent complex symbolic bāzì logic. If we connect them directly to the LLM without pre-training, the LLM may adapt to compensate for poor encoder outputs, creating a brittle, difficult-to-debug system. By pre-training on supervised tasks with deterministic ground truth, we ensure the encoders learn robust internal representations that are verifiable and interpretable.

## 1.1 Goals

- Train natal_emb to capture the complete structural fingerprint of a birth chart

- Train dynamic_emb to represent temporal overlays and cross-natal-temporal interactions

- Achieve >95% accuracy on ten-god classification and interaction detection

- Achieve <0.05 MSE on elemental strength regression

- Validate that embeddings cluster meaningfully by chart type (strong/weak day master, elemental dominance)

## 1.2 Scope and Dependencies

In Scope:

- Natal encoder architecture implementation (2-layer transformer, d_model=256)

- Dynamic encoder architecture implementation (parallel structure to natal)

- Five supervised pre-training tasks with loss functions

- Training data generation pipeline (100k+ charts from Phase 0 calculator)

- Training loop, checkpointing, and evaluation metrics

- Embedding visualization and cluster analysis

Dependencies:

- Phase 0 complete: working BaziCalculator with all 40+ features

- Phase 0 unit tests passing on reference charts

- Batch processing utility for chart generation

Out of Scope:

- LLM integration (Phase 2)

- Natural language interpretation generation (Phase 2)

- RAG corpus integration (Phase 5)

## 1.3 Estimated Duration and Compute

Total time: 1–2 weeks

Compute requirements: CPU-only viable, or single consumer GPU (RTX 3060/4060) for faster training

Rationale: The encoders are small (2-layer transformers with d_model=256, ~2M parameters each). All training tasks have deterministic labels from the calculator. No GPU is strictly required, though a modest GPU reduces training time from hours to minutes per task.

# 2. Detailed Task List

## Task 1.1 – Encoder Architecture Implementation

Objective: Implement the natal and dynamic encoder architectures as PyTorch modules, including all embedding layers, interaction feature encoding, and transformer backbones.

### Task 1.1.1 – Embedding Layer Design

Description:

Create learned embedding tables for all symbolic inputs: stems (10 classes), branches (12 classes), ten-gods (10 classes), elements (5 classes), polarity (2 classes), and pillar positions (4 classes). Each table maps discrete symbols to dense vectors.

Implementation Details:

- Use nn.Embedding with dimensions: stem_emb(10, d_emb), branch_emb(12, d_emb), ten_god_emb(10, d_emb), element_emb(5, d_emb), polarity_emb(2, d_emb), position_emb(4, d_emb)

- Set d_emb = 32 or 64 (small, since inputs are low-cardinality)

- Create integer vocabularies for each symbol type (e.g., 甲=0, 乙=1, ..., 癸=9; 子=0, 丑=1, ..., 亥=11)

- For each pillar: concatenate [stem_emb + branch_emb + position_emb + polarity_emb + element_emb] → pillar_vector of length 5*d_emb

Deliverables:

- bazi_model/encoders/embeddings.py with PillarEmbedding class

- Unit test verifying output shape: batch × 4 pillars × (5*d_emb)

Time estimate: 1 day

### Task 1.1.2 – Interaction Feature Encoding

Description:

Encode the structured interaction features computed by Phase 0 into neural network inputs. This includes binary flags (clash present/absent), categorical features (ten-god labels, punishment types), and continuous features (elemental strength vectors, day master percentile).

Implementation Details:

- Binary features (combinations, clashes, harms, destructions): direct float tensors of 0.0 or 1.0, no embedding needed

- Categorical features (ten-gods, punishment types, useful god): use nn.Embedding

- Continuous features (elemental strength float[5], day master strength scalar): pass through as-is or normalize to [0,1]

- Concatenate all interaction features into a single interaction_vector per chart

- Expected total dimension: ~80–120 features (exact count depends on encoding strategy for variable-length lists like three-harmony)

Special Handling:

- Ten-gods: For the 7 non-day-master stems, create a ten_god_sequence of length 7, each with a class label 0–9

- Three-harmony: Encode as 4 binary flags (one per element) + 4 categorical flags for combo_type (full/half) or use a pooled representation

Deliverables:

- bazi_model/encoders/interaction_features.py with InteractionFeatureEncoder class

- Unit test verifying output shape: batch × d_interaction

- Documentation of feature index mapping for debugging

Time estimate: 2 days

### Task 1.1.3 – Natal Encoder Transformer

Description:

Implement the natal encoder as a small 2-layer transformer that processes 4 pillar embeddings + interaction features and outputs a single natal_emb vector via a CLS token.

Implementation Details:

- Architecture: 2 transformer encoder layers, 4 attention heads, d_model=256, d_ff=1024 (4x expansion)

- Input sequence: [CLS] + 4 pillar vectors + interaction_vector

- Project pillar embeddings (5*d_emb) to d_model=256 via linear layer

- Project interaction_vector to d_model=256 via linear layer

- CLS token is a learned parameter, initialized randomly

- After transformer, extract CLS output → natal_emb of shape (batch, 256)

- Use PyTorch's nn.TransformerEncoder or implement custom with nn.MultiheadAttention + feed-forward

Regularization:

- Dropout: 0.1 in attention and feed-forward layers

- Layer normalization after each transformer layer

Deliverables:

- bazi_model/encoders/natal_encoder.py with NatalEncoder class

- Forward pass test: random input → (batch, 256) output

- Parameter count verification: ~2M parameters expected

Time estimate: 2 days

### Task 1.1.4 – Dynamic Encoder Architecture

Description:

Implement the dynamic encoder with parallel structure to the natal encoder, but processing temporal pillars (大运, 流年, 流月, 流日) and cross-natal-temporal interaction features.

Implementation Details:

- Same architecture as natal: 2 layers, 4 heads, d_model=256

- Input sequence: [CLS] + up to 4 temporal pillar vectors (大运, 流年, 流月, 流日) + cross_interaction_vector

- Temporal pillars use the same PillarEmbedding class as natal

- Cross-interaction features: natal↔大运 clashes/combos, natal↔流年, 大运↔流年, elemental delta vector, useful god activation flag

- Masking: when a temporal pillar is absent, use an attention mask to exclude it from attention computation (do not omit from sequence; pad with zeros and mask)

- Output: dynamic_emb of shape (batch, 256)

Masking Strategy:

- Always include 4 temporal pillar slots in the input sequence

- For absent pillars: set embedding to zeros and set attention mask to 0 (masked)

- This allows the model to learn the semantics of 'missing temporal information' vs 'neutral temporal context'

Null Embedding:

- When no temporal context is provided at all (natal-only query), use a learned null_dynamic_emb parameter instead of the encoder output

- This is a trainable (256,) vector initialized randomly

Deliverables:

- bazi_model/encoders/dynamic_encoder.py with DynamicEncoder class

- Test with variable pillar presence: all present, only 大运+流年, natal-only

- Verify masking: masked positions should not contribute to attention

Time estimate: 2 days

## Task 1.2 – Training Data Generation

Objective: Generate 100k+ labeled training examples using the Phase 0 calculator engine. Each example consists of a BaziChart plus ground truth labels for all supervised tasks.

### Task 1.2.1 – Random Chart Generation Strategy

Description:

Design a sampling strategy that produces a diverse distribution of chart types across all relevant dimensions: elemental composition, day master strength, useful god types, interaction types.

Sampling Dimensions:

- Birth dates: uniform random over 1900–2025 (125 years)

- Birth times: uniform random over 00:00–23:59 (hour granularity or finer)

- Ensure coverage of all 10 day masters (甲–癸) with roughly equal frequency

- Ensure coverage of all 12 month branches (across all seasons)

- For temporal examples: randomly sample 流年 from birth year to 2050

Stratification:

After generating initial random charts, verify diversity via histograms:

- Day master strength distribution: should cover weak, balanced, strong (not all clustered around 0.5)

- Dominant element distribution: all 5 elements should appear as dominant in at least 15% of charts

- Interaction type distribution: stem combos, branch combos, clashes, harms, punishments all present in significant proportion

Deliverables:

- scripts/generate_training_charts.py that outputs dates.csv with columns: birth_date, birth_time, flowing_year (optional)

- Diversity validation notebook showing distributions

Time estimate: 1 day

### Task 1.2.2 – Batch Chart Computation

Description:

Run the Phase 0 calculator on all 100k+ dates to produce BaziChart JSON objects with full feature sets.

Implementation:

- Read dates.csv → parallelize via multiprocessing.Pool

- For each row: BaziCalculator.from_datetime(birth_date, birth_time, tz=8) → BaziChart

- If flowing_year is present: compute cross-natal-temporal features

- Serialize each BaziChart to JSON (one line per chart) → charts.jsonl

- Progress bar via tqdm; error handling to skip malformed dates

Validation:

- Spot-check 100 random charts against Phase 0 unit tests

- Verify all expected fields are present in each JSON object

Deliverables:

- data/charts.jsonl (100k+ lines)

- scripts/compute_charts.py for reproducibility

Time estimate: 1 day (compute time: 1–4 hours depending on CPU)

### Task 1.2.3 – PyTorch Dataset and DataLoader

Description:

Create PyTorch Dataset and DataLoader classes that load BaziChart JSON, convert to tensors, and batch efficiently.

Implementation:

- BaziChartDataset(torch.utils.data.Dataset): __getitem__ loads one JSON line, parses BaziChart, returns dict of tensors

- Convert symbol strings to integer IDs (e.g., stem '甲' → 0, branch '子' → 0)

- Return tensors: stem_ids (4,), branch_ids (4,), ten_god_ids (7,), interaction_binary (62,), elemental_strength (5,), day_master_strength (1,), useful_god_id (1,)

- For dynamic: temporal_stem_ids (4,), temporal_branch_ids (4,), temporal_mask (4,), cross_interaction_binary, elemental_delta (5,), useful_god_activation (1,)

- DataLoader: batch_size=64, shuffle=True, num_workers=4 for multiprocessing

Deliverables:

- bazi_model/data/dataset.py with BaziChartDataset class

- Test script verifying batch shapes: (batch_size, ...) for all tensors

Time estimate: 1 day

## Task 1.3 – Supervised Pre-training Tasks

Objective: Define and implement five supervised learning tasks with loss functions and evaluation metrics. Each task has deterministic ground truth from the calculator.

### Task 1.3.1 – Ten-God Classification

Description:

Given the natal_emb from the encoder, predict the ten-god label for each of the 7 non-day-master stems. This is a 10-class classification problem repeated 7 times.

Architecture:

- Input: natal_emb (batch, 256)

- Output: logits (batch, 7, 10) — 7 stems, 10 classes each

- Head: Linear(256, 7*10) → reshape to (batch, 7, 10)

- Loss: CrossEntropyLoss averaged over 7 positions

- Metric: accuracy per position, average accuracy across all 7

Target performance: >95% accuracy (this task is deterministic given the day master, so near-perfect performance is expected)

Deliverables:

- bazi_model/tasks/ten_god_classifier.py with TenGodHead class

- Training script: trains encoder + head jointly

- Evaluation: confusion matrix, per-class accuracy

Time estimate: 1 day implementation + 0.5 days training

### Task 1.3.2 – Elemental Strength Regression

Description:

Predict the float[5] elemental strength vector from natal_emb. This is a multi-output regression problem.

Architecture:

- Input: natal_emb (batch, 256)

- Output: (batch, 5) — Wood, Fire, Earth, Metal, Water strengths

- Head: Linear(256, 5) → softmax to ensure sum=1.0 (since strengths are normalized)

- Loss: MSELoss or KLDivLoss (if treating as distribution)

- Metric: MSE, MAE, and ordinal accuracy (is predicted strongest element = true strongest?)

Target performance: MSE <0.05, ordinal accuracy >90%

Deliverables:

- bazi_model/tasks/element_regressor.py with ElementStrengthHead class

- Training script

- Evaluation: scatter plots of predicted vs true, per-element MSE

Time estimate: 1 day implementation + 0.5 days training

### Task 1.3.3 – Interaction Detection (Multi-label Binary)

Description:

Predict presence/absence of all interaction types: stem combinations, branch combinations, clashes, harms, punishments, destructions. This is a 62-dimensional multi-label binary classification task.

Architecture:

- Input: natal_emb (batch, 256)

- Output: (batch, 62) — one logit per interaction type

- Head: Linear(256, 62) → sigmoid

- Loss: BCEWithLogitsLoss (binary cross-entropy)

- Metric: precision, recall, F1 per interaction type; average F1

Class Imbalance Handling:

Some interaction types (e.g., punishments) are rare. Use pos_weight parameter in BCEWithLogitsLoss to upweight rare positives, or use focal loss.

Target performance: >95% F1 for common interactions, >80% F1 for rare interactions

Deliverables:

- bazi_model/tasks/interaction_detector.py with InteractionHead class

- Training script with pos_weight tuning

- Evaluation: per-class precision/recall/F1 table

Time estimate: 1 day implementation + 0.5 days training + 0.5 days tuning

### Task 1.3.4 – Useful God Classification

Description:

Predict the useful god (用神) category from natal_emb. This is a classification problem over the 10 ten-god classes (since the useful god is typically one of the ten gods).

Architecture:

- Input: natal_emb (batch, 256)

- Output: (batch, 10) — logits over 10 useful god categories

- Head: Linear(256, 10)

- Loss: CrossEntropyLoss

- Metric: accuracy, per-class F1

Expected Difficulty:

This is the hardest task because useful god determination involves complex rules and practitioner judgment. Target accuracy: >70–80% on unambiguous charts. Flag ambiguous charts in the dataset (marked during Phase 0 validation) and evaluate separately.

Deliverables:

- bazi_model/tasks/useful_god_classifier.py with UsefulGodHead class

- Training script

- Evaluation: confusion matrix, separate analysis for ambiguous vs unambiguous charts

Time estimate: 1 day implementation + 1 day training + tuning

### Task 1.3.5 – Cross-Temporal Interaction Prediction

Description:

Given natal_emb + dynamic_emb, predict the cross-natal-temporal interaction features: clashes, combinations, useful god activation. This validates that the dynamic encoder correctly models temporal overlays.

Architecture:

- Input: concat(natal_emb, dynamic_emb) = (batch, 512)

- Output: (batch, ~40) — cross-interaction binary vector (exact size depends on cross-feature encoding)

- Head: Linear(512, 40) → sigmoid

- Loss: BCEWithLogitsLoss

- Metric: F1 per interaction type

Dataset: Only charts with temporal context (流年 provided). Filter dataset to temporal-only examples.

Target performance: >90% F1 (cross-interactions are also deterministic)

Deliverables:

- bazi_model/tasks/cross_temporal_detector.py with CrossTemporalHead class

- Training script (filters for temporal examples)

- Evaluation: per-class F1

Time estimate: 1 day implementation + 0.5 days training

## Task 1.4 – Training Infrastructure

### Task 1.4.1 – Training Loop and Checkpointing

Description:

Implement a reusable training loop with checkpointing, early stopping, and TensorBoard logging.

Features:

- Train/val split: 90/10 or 80/20

- Optimizer: AdamW with weight_decay=0.01

- Learning rate: 1e-3 with cosine annealing or ReduceLROnPlateau

- Epochs: 20–50 per task (early stopping if val loss plateaus for 5 epochs)

- Checkpointing: save best model (by val loss) + optimizer state

- TensorBoard: log train/val loss, metrics, learning rate per epoch

Deliverables:

- bazi_model/training/trainer.py with Trainer class

- checkpoints/ directory structure

- TensorBoard logs in runs/

Time estimate: 1.5 days

### Task 1.4.2 – Multi-Task Training Strategy

Description:

Decide whether to train all 5 tasks jointly (multi-task learning) or sequentially (task-by-task). Multi-task learning shares the encoder across all tasks, which may produce better representations but is harder to debug.

Recommendation:

Start with sequential training: train task 1.3.1 (ten-gods) first, then 1.3.2 (elemental strength), etc. This isolates failures and makes debugging easier. Once all tasks work individually, experiment with multi-task learning by combining losses: total_loss = α₁ L₁ + α₂ L₂ + ... where α are task weights.

Multi-task Implementation (Optional):

- Attach all 5 heads to the same encoder

- Compute weighted sum of losses

- Tune task weights via grid search or uncertainty weighting

Deliverables:

- Sequential training scripts (one per task)

- (Optional) Multi-task training script

- Ablation study: sequential vs multi-task performance comparison

Time estimate: 0.5 days (sequential), +1 day (multi-task experiment)

## Task 1.5 – Evaluation and Analysis

### Task 1.5.1 – Quantitative Evaluation

Description:

Evaluate all trained task heads on held-out validation set and report metrics in a summary table.

Metrics to Report:

| Task | Metrics |
| --- | --- |
| Ten-god classification | Accuracy (per position + average), confusion matrix |
| Elemental strength | MSE, MAE, ordinal accuracy (strongest element) |
| Interaction detection | Precision, recall, F1 (per interaction type + macro average) |
| Useful god | Accuracy, F1 (overall + stratified by ambiguous/unambiguous) |
| Cross-temporal | F1 (per interaction type) |

Deliverables:

- reports/phase1_evaluation.md with summary table and charts

- Confusion matrices for classification tasks

- Error analysis: identify systematic failure modes

Time estimate: 1 day

### Task 1.5.2 – Embedding Visualization and Clustering

Description:

Verify that natal_emb learns semantically meaningful structure by visualizing embeddings in 2D and checking whether they cluster by chart characteristics.

Approach:

- Extract natal_emb for 1000–5000 validation charts

- Apply dimensionality reduction: t-SNE or UMAP → 2D

- Color points by: (a) day master strength (weak/balanced/strong), (b) dominant element, (c) useful god type

- Check if clusters align with these chart properties

Success Criteria:

Visual clusters should correspond to chart types. For example, all strong Fire charts should cluster together, weak Water charts should cluster together, etc. If embeddings are random or do not cluster meaningfully, the encoder has failed to learn structure.

Deliverables:

- notebooks/embedding_visualization.ipynb with plots

- t-SNE/UMAP scatter plots colored by chart attributes

- Written analysis of cluster quality

Time estimate: 1 day

# 3. Summary Timeline

| Task Group | Key Deliverables | Duration |
| --- | --- | --- |
| 1.1 Architecture | Embeddings, interaction encoding, natal & dynamic encoders implemented | 7 days |
| 1.2 Data Gen | 100k+ charts.jsonl, PyTorch Dataset/DataLoader | 3 days |
| 1.3 Tasks | 5 supervised heads + training (ten-god, element, interactions, useful god, cross-temporal) | 8 days |
| 1.4 Training Infra | Trainer class, checkpointing, TensorBoard, multi-task experiments | 2 days |
| 1.5 Evaluation | Metrics report, embedding visualization, cluster analysis | 2 days |
| Total |  | 22 days (3 weeks) |

# 4. Key Risks and Mitigations

Risk 1: Encoder fails to learn meaningful representations

Symptom: Task accuracy plateaus at random baseline (e.g., 10% for ten-god classification).

Mitigation: Check (a) data quality — verify labels match Phase 0 unit tests, (b) architecture — verify pillar embeddings are being projected correctly into transformer, (c) learning rate — try 1e-4 to 1e-2 range.

Risk 2: Interaction detection has low F1 on rare types

Symptom: Punishments and destructions have <50% F1 while common interactions are >95%.

Mitigation: (a) Use focal loss or pos_weight in BCELoss to upweight rare positives, (b) generate synthetic examples biased toward rare interaction types, (c) use class-balanced sampling during training.

Risk 3: Useful god accuracy stuck at 40–50%

Symptom: Model cannot exceed 50% accuracy even on unambiguous charts.

Mitigation: This is the hardest task. (a) Verify Phase 0 useful god derivation is correct via manual spot-checks, (b) simplify to binary: strong vs weak day master classification first, then add useful god as next step, (c) if persistent failure, defer this task to Phase 3 (LLM fine-tuning) where the model may learn useful god implicitly from text.

Risk 4: Dynamic encoder masking logic broken

Symptom: Cross-temporal task performance is poor or identical to random.

Mitigation: (a) Unit test attention mask application — verify masked positions have zero attention weights, (b) visualize dynamic_emb for charts with vs without temporal context — they should differ, (c) ablation: train cross-temporal task with unmasked (all temporal pillars present) data only as sanity check.

# 5. Phase 1 Completion Criteria

Phase 1 is complete when:

- Ten-god classification achieves >95% accuracy on validation set

- Elemental strength regression achieves MSE <0.05 and ordinal accuracy >90%

- Interaction detection achieves >95% F1 on common interactions, >80% F1 on rare types

- Useful god classification achieves >70% accuracy on unambiguous charts (acceptable to defer if <70%)

- Cross-temporal interaction detection achieves >90% F1

- Embedding visualization shows meaningful clustering by chart type

- All code is documented, checkpoints saved, evaluation report written

Once these criteria are met, proceed to Phase 2: projection layer training and LLM integration.